# InfoBhoomi — Dev2 Stack QA Report (Amended)

Local development environment (macOS) — Backend (Django + DRF + PostGIS) & Frontend (Angular 21)

Generated: 2026-08-26 15:28  —  Revision 2: fixes applied and re-verified

Prepared for: Milinda

# 1. Executive Summary

This is the amended QA report. All issues identified in the original scan (Revision 1) have been root-caused, fixed in the codebase, and re-verified against a fresh QA run. The functional suite now passes 42/42 (up from 33/40 — 2 checks were added by the fix verification itself) and the performance suite remains 18/18 healthy.

| Area | Before | After |
| --- | --- | --- |
| Functional QA | 33 / 40 passed (82.5%) | 42 / 42 passed (100%) |
| API performance | 18 / 18 endpoints healthy, 426 ms total | 18 / 18 endpoints healthy, 400 ms total |
| Confirmed backend defects | 2 (status type mismatch; su_id never persisted) | 0 — both fixed and re-verified |
| Frontend build | Compiles clean, 20 pre-existing lint warnings | Unchanged (out of scope for this pass) |

# 2. Amendments Applied

## 2.1 Fix #1 — survey_rep.status varchar/boolean type mismatch (High priority)

Diagnosed in Revision 1: the DB column survey_rep.status is character varying(10), but the Django model declares it as BooleanField and several queries filtered on it as a native boolean (status=True). Django compiled that into a bare boolean column reference, which Postgres rejected when ANDed with other WHERE conditions (ProgrammingError: argument of AND must be type boolean, not type character varying). This broke three endpoints that all funnel through the same varchar column.

Files changed:

InfoBhoomi_Backend_dev2/user/views/survey.py — _collect_legal_space_descendants(): both status=True filters (parent-lookup and unit-lookup) replaced with a varchar-safe predicate, matching the pattern already used safely elsewhere in the file.

InfoBhoomi_Backend_dev2/user/views/search.py — Query_Parcels_View base queryset (shared by Query_Parcels_SHP_Export_View via subclassing): same fix applied.

status::text NOT IN ('false','False','f','0','no','off')

Endpoints fixed by this change: DELETE /survey_rep_data/bulk_delete/, POST /query-parcels/, POST /query-parcels/export-shp/.

## 2.2 Fix #2 — survey_rep.su_id never persisted on save (newly found, High priority)

While re-testing Fix #1, the two remaining failures (A3-POINT-RETRIEVE, B2-LINE-GEOM-TYPE) were investigated further and traced to a second, independent defect — more significant than the original report captured, and not limited to points/lines.

Root cause:

infobhoomi/settings.py hardcoded INFOBHOOMI_HAS_SU_ID_TRIGGER = True. This tells the feature-save view to skip a fallback UPDATE that writes the newly created spatial unit’s id into survey_rep.su_id, because production is assumed to have a DB trigger (trg_survey_rep_su_id) that does this automatically on INSERT.

That trigger does not exist on this local/restored database (confirmed via pg_trigger). With the fallback skipped, every newly saved feature — point, line, or polygon — got a correctly created la_spatial_unit row, but survey_rep.su_id itself was left NULL in the database, even though the API response reported a su_id value (the row’s own id, which looks correct but isn’t the persisted FK).

This only surfaced as a test failure for points/lines because Phase A/B are the only phases that round-trip a freshly created feature through /survey_rep_data_user/ (which selects the real su_id column). Polygon saves have the identical defect — it was simply never exercised by an equivalent check.

Fix applied:

InfoBhoomi_Backend_dev2/infobhoomi/settings.py — INFOBHOOMI_HAS_SU_ID_TRIGGER is now read from the environment (default False) instead of hardcoded True, matching the behavior the surrounding code comment already documented. The fallback UPDATE is a harmless no-op if a trigger does exist, so this is safe in every environment; production can restore the old behavior by setting INFOBHOOMI_HAS_SU_ID_TRIGGER=true in its own .env if the trigger is confirmed present there.

Verified directly against the database: a feature saved before the fix had su_id NULL; the identical save after the fix (and a backend restart, since this is a settings.py change) had su_id correctly populated.

# 3. Re-verification Results

## 3.1 Functional QA — 42 / 42 passed

Re-ran agents/agents/qa_agent.py (all 10 phases) against the fixed backend:

| Check | Result after fix |
| --- | --- |
| A3-POINT-RETRIEVE | PASS — point now found by su_id in feature list |
| B2-LINE-GEOM-TYPE | PASS — line now found, geometry type confirmed |
| G1-DELETE | PASS — bulk delete HTTP 200 |
| H1-QUERY-BASIC / H3-QUERY-WITH-FILTER | PASS — query-parcels/ returns 500 features |
| I1-EXPORT-SHP | PASS — shapefile export returns a 69.1 KB zip |
| J1-CLEANUP | PASS — bulk delete HTTP 200 |

All other 36 checks continued to pass as in Revision 1 (see Appendix A).

## 3.2 Performance — unaffected

Re-ran agents/agents/gis_perf_agent.py: 18/18 endpoints still healthy, 400 ms total (within normal run-to-run variance of the original 426 ms). The fixes did not introduce any measurable regression.

# 4. Remaining Items (unchanged, out of scope for this pass)

| Priority | Item | Where |
| --- | --- | --- |
| Low | Clean up 20 pre-existing NG8107/NG8102 Angular template warnings (unnecessary optional-chaining/nullish-coalescing on fields the compiler has proven non-null). | admin-header, header, building-report, land-parcel-report, building-info-panel |
| Low | Pin/upgrade Node to a version in Angular 21’s officially supported range (22.12+ or 24+) — currently on 26.7.0, flagged unsupported by the Angular CLI but not currently broken. | infoBhoomi-frontedend-div2 |
| Low | Confirm with whoever owns production infra whether trg_survey_rep_su_id actually exists there; if so, set INFOBHOOMI_HAS_SU_ID_TRIGGER=true in production’s .env to keep the perf optimization now that the default has changed to False. | Production .env (not this local environment) |

# Appendix A — Full Functional QA Results, Post-Fix (42 checks)

| Check | Result |
| --- | --- |
| A1-POINT-LAYER | PASS |
| A2-POINT-SAVE | PASS |
| A3-POINT-RETRIEVE | PASS |
| B1-LINE-SAVE | PASS |
| B2-LINE-GEOM-TYPE | PASS |
| C1-POLYGON-SAVE | PASS |
| C2-SAVE-RESPONSE-FIELDS | PASS |
| C3-RING-CLOSED | PASS |
| C4-SAVE-TIMING | PASS |
| D0-PREREQ | PASS |
| D1-ADMIN-INFO-SAVE | PASS |
| D2-OVERVIEW-SAVE | PASS |
| D3-ZONING-SAVE | PASS |
| D4-PHYS-ENV-SAVE | PASS |
| D5-TAX-SAVE | PASS |
| D6-UTILITY-SAVE | PASS |
| E1-ADMIN-INFO-FETCH | PASS |
| E2-OVERVIEW-FETCH | PASS |
| E3-ZONING-FETCH | PASS |
| E4-PHYS-ENV-FETCH | PASS |
| E5-TAX-FETCH | PASS |
| E6-UTILITY-FETCH | PASS |
| E7-LAND-SUMMARY | PASS |
| E8-GEOM-HISTORY | PASS |
| F1-SPLIT-CHILD-SAVE | PASS |
| F2-SPLIT-CHILD-ATTRIB | PASS |
| F3-SPLIT-HISTORY | PASS |
| F4-MERGE-ATTRIB-UPDATE | PASS |
| F5-MERGE-HISTORY | PASS |
| G0-PREREQ | PASS |
| G1-DELETE | PASS |
| G2-DELETE-VERIFY | PASS |
| G3-DELETE-GEOM-HISTORY | PASS |
| G4-ATTRIB-HISTORY-FIELDNAMES | PASS |
| H1-QUERY-BASIC | PASS |
| H2-QUERY-RESULTS | PASS |
| H3-QUERY-WITH-FILTER | PASS |
| H4-SEARCH-ENDPOINT | PASS |
| I1-EXPORT-SHP | PASS |
| I2-EXPORT-CONTENT | PASS |
| J0-CLEANUP-COUNT | PASS |
| J1-CLEANUP | PASS |

# Appendix B — Test Environment

| Component | Version / Detail |
| --- | --- |
| Backend | Django 5.1, Python 3.12.14, DRF, PostGIS |
| Database | PostgreSQL 17, infobhoomi_dev, 121 tables |
| Frontend | Angular 21.2.0, Angular CLI 21.2.0, Node.js 26.7.0, npm 11.19.0 |
| Backend URL | http://localhost:8000 |
| Frontend URL | http://localhost:4200 |
| Test account | admin_bw (role: Common_Admin_Role, full 3D Cadastre permission set) |
| QA suite | agents/agents/qa_agent.py via orchestrator.py --qa-only |
| Perf suite | agents/agents/gis_perf_agent.py via orchestrator.py --perf-only |
| Files amended | user/views/survey.py, user/views/search.py, infobhoomi/settings.py |